PLANNING FOR INDIVIDUAL AUDITS

Target date

PE

1

2

3

4

15 Sepember

P

1

2

3

4

5

6

7

8

9

10

11

12

13

14

15

16

15 February

E

1

2

3

4

5

6

7

8

15 June

R

1

2

3

4

6

7

8

9

31 July

Auditor

Audit Supervisor

Each team

member

Audit Director

(Final) Management Letter

Quality control questionnaire

Substantive audit procedures performance

Audit query

Disclosure checklist

Audit summary memorandum

Quality control questionnaire per account area

Management representation letter

Events subsequent to balance sheet date

Overall audit summary memorandum

Audit differences

Audit Supervisor

Audit report

Preliminary Analytical review

Risk of material misstatement on financial statement level

Planning materiality

Auditor

Audit Committee checklist

Auditor

Fraud checklist

Auditor

System description

IT Control environment checklist

Going concern / Sustainability of service considerations

Code of Ethics

Competency Matrix

Lead schedule

Engagement team understanding memorandum

Financial statement year 1 January - 31 December

Following financial year

Financial statements received /

Reporting / Finalisation of audit

(E)

Execution -

Interim audit

01/10

Review of internal audit

30/06

'30/09

01/11

31/01

31/03

Reviewed by

Completed by

01/07

(E) Ledger closed /

Execution completed

01/06

Team Leader

Team agreement

Audit Supervisor

Team Leader

Team Leader

Audit Director

Letter of understanding

Reliance on key controls

Audit sampling and substantive audit procedures to be performed

Overall audit strategy

Quality control questionnaire

Lead schedule

Substantive analytical procedure

Tests of control

Closing meeting

Team Leader

Audit Director

Team Leader

Team Leader

Team Leader

Team Leader

Team Leader

Team Leader

Team Leader

Team Leader

Audit Director

Team Leader

Team Leader

Team Leader

Team Leader

Audit Director

Team Leader

Audit Supervisor

Audit Supervisor

Audit Supervisor

Audit Supervisor

Team Leader

Team Leader

Audit Supervisor

Team Leader

Team Leader

Team Leader

Team Leader

Team Leader

Audit Director

Team Leader

Audit Director

Team Leader

Audit Supervisor

Team Leader

Audit Supervisor

Team Leader

Audit Supervisor

Audit Supervisor

Audit Supervisor

(Assistant) Auditor

(Assistant) Auditor

(Assistant) Auditor

Audit Supervisor

(Assistant Director

(Assistant Director

Audit Supervisor

Team Leader

Auditor

Auditor

(Assistant Director

(AssistantDirector

Auditor

(P) Planning

(PE) Pre-

engagement

activities

Auditor

Auditor

Team Leader

Auditor

Auditor

Auditor

Control environment checklist (Manual)

Legend:

PE – Pre-engagement activities

P – Planning, includes strategic and detailed planning

E – Execution

R – Reporting